ShopWave

Full Implementation Workflow

Backend → Frontend → Live Endpoint

For: MD. Jannatul Nayeem  |  Confidential — Internal Use Only

# 0. Current State — What Is Already Done

Tomar project er current status. Ei files e haath dite hobe na, shob complete.

## 0.1 Backend — Complete Files (touch korte hobe na)

| File | Status | Notes |
| --- | --- | --- |
| server/server.js | ✅ DONE | All routes mounted, cron started, middleware wired |
| server/config/db.js | ✅ DONE | MongoDB Atlas connection |
| server/config/cloudinary.js | ✅ DONE | Multer + Cloudinary storage |
| server/middleware/auth.js | ✅ DONE | protect() + authorize() middleware |
| server/middleware/validate.js | ✅ DONE | Joi schemas for register, login, product, order |
| server/middleware/error.js | ✅ DONE | Global error handler |
| server/models/User.js | ✅ DONE | Full schema + bcrypt + referralCode |
| server/models/Store.js | ✅ DONE | Multi-tenant config + payment + subscription |
| server/models/Product.js | ✅ DONE | dynamicFields + flashSale + variants |
| server/models/Order.js | ✅ DONE | Full order lifecycle schema |
| server/models/Cart.js | ✅ DONE | recoveryEmailSent flag included |
| server/models/Coupon.js | ✅ DONE | isValid() + apply() methods |
| server/models/Review.js | ✅ DONE | isVerifiedPurchase + isApproved |
| server/routes/auth.js | ✅ DONE | All 6 auth routes |
| server/routes/product.js | ✅ DONE | Public + admin routes + upload middleware |
| server/routes/order.js | ✅ DONE | SSLCommerz callbacks + admin routes |
| server/routes/store.js | ✅ DONE | Config + analytics + coupons + payment |
| server/routes/cart.js | ✅ DONE | Inline CRUD in route file |
| server/routes/user.js | ✅ DONE | Profile + wishlist + loyalty + referral |
| server/routes/review.js | ✅ DONE | Create + approve + reject |
| server/utils/asyncHandler.js | ✅ DONE | try/catch wrapper |
| server/utils/aiDescription.js | ✅ DONE | Gemini → Groq fallback |
| server/utils/cronJobs.js | ✅ DONE | Flash sale expiry + abandoned cart + restock |
| server/utils/sendEmail.js | ✅ DONE | Order confirm + shipped + OTP templates |
| server/utils/sendWhatsApp.js | ✅ DONE | Twilio WhatsApp |
| server/utils/paymentGateway.js | ✅ DONE | SSLCommerz initiate + verify |
| server/scripts/seed.js | ✅ DONE | SuperAdmin + demo store slug=demo |

## 0.2 Backend — Controllers (shob implement hoye geche!)

✅ authController.js — register, login, logout, getMe, forgotPassword, resetPassword — DONE ✅ storeController.js — getStoreConfig, updateStoreConfig, getAnalytics, createStore, updatePaymentCredentials, getCoupons, createCoupon, deleteCoupon — DONE ✅ productController.js — getProducts, getProduct, createProduct, updateProduct, deleteProduct, searchProducts, generateDescription — DONE ✅ orderController.js — placeOrder, getMyOrders, getOrderById, cancelOrder, getAllOrders, updateOrderStatus, sslcommerzSuccess, sslcommerzFailCancel, validateCoupon — DONE ✅ userController.js — updateProfile, updatePassword, toggleWishlist, getWishlist, getLoyaltyPoints, getReferralInfo, getAllUsers, banUser — DONE ✅ reviewController.js — createReview, getProductReviews, approveReview, rejectReview — DONE

## 0.3 Frontend — Scaffolded Only (code ache, implementation nai)

| File/Folder | Status | What Needs Doing |
| --- | --- | --- |
| client/src/app/store.js | ✅ DONE | Redux store configured |
| client/src/features/auth/authSlice.js | ✅ DONE | Redux slice ready |
| client/src/features/cart/cartSlice.js | ✅ DONE | Redux slice ready |
| client/src/features/store/storeSlice.js | ✅ DONE | Redux slice ready |
| client/src/hooks/useCountdown.js | ✅ DONE | Flash sale timer |
| client/src/hooks/useDebounce.js | ✅ DONE | Search debounce |
| client/src/hooks/useLocalStorage.js | ✅ DONE | Local storage hook |
| client/src/utils/axiosInstance.js | ✅ DONE | API client configured |
| client/src/utils/formatters.js | ✅ DONE | BDT formatter etc. |
| client/src/utils/storeConfig.js | ✅ DONE | Store type helpers |
| client/src/App.jsx | ✅ DONE | All routes + lazy loading + auth guards |
| client/src/styles/index.css | ⚠️ PARTIAL | CSS vars exist, full theme needed |
| client/src/components/* | ❌ IMPLEMENT | All component files empty/skeleton |
| client/src/layouts/* | ❌ IMPLEMENT | Store layout files empty |
| client/src/pages/* | ❌ IMPLEMENT | All 20+ pages empty |

# 1. Critical Fix — Koro AJKEI (5 minutes)

Routes folder e duplicate files ache. Delete koro:

DELETE these files from server/routes/:

authRoutes.js

productRoutes.js

orderRoutes.js

storeRoutes.js

reviewRoutes.js

userRoutes.js

cartRoutes.js

KEEP koro (suffix nai, ei guloi correct):

auth.js  |  product.js  |  order.js  |  store.js

review.js  |  user.js  |  cart.js

⚠️ .env file ZIP er modhye ache — GitHub e push korar age ensure koro .gitignore e .env ache. Actual MONGO_URI, JWT_SECRET, API keys .env e boshao. Tarpor server run koro.

# 2. Backend Setup & First Run

## 2.1 .env configure koro

File: server/.env

| Variable | Value to Put |
| --- | --- |
| MONGO_URI | mongodb+srv://shopwave_admin:<password>@<cluster>/shopwave?retryWrites=true&w=majority |
| JWT_SECRET | Jebono 32+ character random string |
| CLIENT_URL | http://localhost:5173 |
| CLOUDINARY_CLOUD_NAME | Cloudinary dashboard theke |
| CLOUDINARY_API_KEY | Cloudinary dashboard theke |
| CLOUDINARY_API_SECRET | Cloudinary dashboard theke |
| EMAIL_USER | Gmail address |
| EMAIL_PASS | Gmail App Password (16 chars) |
| GEMINI_API_KEY | Google AI Studio theke |
| GROQ_API_KEY | console.groq.com theke (free) |
| SSLCOMMERZ_STORE_ID | sandbox.sslcommerz.com theke |
| SSLCOMMERZ_STORE_PASSWORD | Sandbox password |
| SSLCOMMERZ_IS_LIVE | false |
| TWILIO_ACCOUNT_SID | Twilio console (optional, WhatsApp) |
| TWILIO_AUTH_TOKEN | Twilio console (optional) |

## 2.2 Seed database

Terminal e server/ folder e jao:

cd shopwave/server

npm install

npm run seed

Expected output:

✅ MongoDB Connected

✅ Super Admin Created

✅ Demo Store Created: slug=demo

🎉 Database seeding completed successfully!

Login credentials after seed: Email: admin@shopwave.com Password: Admin@1234 Store Slug: demo

## 2.3 Server run koro

npm run dev

→ Server running on port 5000

→ Cron jobs started

# 3. All API Endpoints — Complete Reference

Base URL: http://localhost:5000/api/v1

Header for store-specific requests: x-store-id: <storeId>

## 3.1 Auth Endpoints

| Method | URL | Auth | Body / Notes |
| --- | --- | --- | --- |
| POST | /auth/register | Public | { name, email, password } |
| POST | /auth/login | Public | { email, password } → returns token |
| GET | /auth/logout | Public | Clears cookie |
| GET | /auth/me | Bearer token | Returns user + wishlist |
| POST | /auth/forgot-password | Public | { email } → sends OTP |
| POST | /auth/reset-password | Public | { email, otp, password } |

## 3.2 Store Endpoints

| Method | URL | Auth | Notes |
| --- | --- | --- | --- |
| GET | /store/:slug/config | Public | Returns store theme + storeType + name |
| GET | /store/config | Public | With x-store-id header |
| PUT | /store/config | storeAdmin | { config: { primaryColor, logo, ... } } |
| GET | /store/analytics | storeAdmin | ?period=7d¦30d¦90d |
| GET | /store/coupons | storeAdmin | All coupons for store |
| POST | /store/coupons | storeAdmin | { code, discountType, discountValue, endDate, usageLimit } |
| DELETE | /store/coupons/:id | storeAdmin | Delete a coupon |
| POST | /store | superAdmin | { name, storeType, ownerId } |
| PUT | /store/:id/payment | superAdmin | { provider, storeId, storePassword, isLive } |

## 3.3 Product Endpoints

| Method | URL | Auth | Notes |
| --- | --- | --- | --- |
| GET | /products | Public | ?storeId=&category=&brand=&minPrice=&maxPrice=&inStock=&page=&limit=&sort=&isFeatured=&flashSale= |
| GET | /products/search | Public | ?q=searchterm&storeId= |
| GET | /products/:id | Public | Single product detail |
| POST | /products | storeAdmin | multipart/form-data: images + JSON fields |
| PUT | /products/:id | storeAdmin | Update product |
| DELETE | /products/:id | storeAdmin | Soft delete (isActive=false) |
| POST | /products/generate-description | storeAdmin | { name, specs, storeType } → AI copy |
| POST | /products/bulk-import | storeAdmin | CSV file upload (placeholder) |

## 3.4 Order Endpoints

| Method | URL | Auth | Notes |
| --- | --- | --- | --- |
| POST | /orders/validate-coupon | Auth | { code, storeId, cartTotal } |
| POST | /orders | Auth | { items, shippingAddress, paymentMethod, couponCode, storeId } |
| GET | /orders/myorders | Auth | Customer order history |
| GET | /orders/:id | Auth | Order detail (customer or admin) |
| PUT | /orders/:id/cancel | Auth | Cancel if pending/processing |
| GET | /orders | storeAdmin | ?storeId=&status=&page=&limit= |
| PUT | /orders/:id/status | storeAdmin | { status: processing¦shipped¦delivered¦cancelled } |
| POST | /orders/sslcommerz/success | Public | SSLCommerz payment callback |
| POST | /orders/sslcommerz/fail | Public | SSLCommerz fail callback |
| POST | /orders/sslcommerz/cancel | Public | SSLCommerz cancel callback |

## 3.5 Cart Endpoints

Header required: x-store-id: <storeId>

| Method | URL | Auth | Notes |
| --- | --- | --- | --- |
| GET | /cart | Auth | Get cart for store |
| POST | /cart | Auth | { productId, quantity, variant } |
| PUT | /cart/:itemId | Auth | { quantity } — quantity=0 removes item |
| DELETE | /cart/:itemId | Auth | Remove item from cart |

## 3.6 User Endpoints

| Method | URL | Auth | Notes |
| --- | --- | --- | --- |
| PUT | /users/profile | Auth | { name, avatar, phone } |
| PUT | /users/password | Auth | { currentPassword, newPassword } |
| POST | /users/wishlist | Auth | { productId } — toggles |
| GET | /users/wishlist | Auth | Wishlist with populated products |
| GET | /users/loyalty | Auth | Points + history |
| GET | /users/referrals | Auth | Referral code + URL + count |
| GET | /users | superAdmin | ?search=&role=&page=&limit= |
| PUT | /users/:id/ban | superAdmin | Ban a user |

## 3.7 Review Endpoints

| Method | URL | Auth | Notes |
| --- | --- | --- | --- |
| GET | /reviews/product/:productId | Public | Approved reviews only |
| POST | /reviews | Auth | { productId, rating, comment } — must have delivered order |
| PUT | /reviews/:id/approve | storeAdmin | Approve review |
| PUT | /reviews/:id/reject | storeAdmin | { adminNote } — reject review |

# 4. Postman/Thunder Client Test Sequence

Ei order e test koro — ekta fail korle porer gulo kore na, fix koro ager ta:

## Step 1 — Health Check

GET http://localhost:5000/health

Expected: { "status": "OK", "time": "..." }

## Step 2 — Login as superAdmin

POST http://localhost:5000/api/v1/auth/login

Body: { "email": "admin@shopwave.com", "password": "Admin@1234" }

Expected: { "success": true, "token": "eyJ...", "user": { "role": "superAdmin" } }

→ Token ta save koro. Porer shob request e use hobe.

## Step 3 — Get Store Config

GET http://localhost:5000/api/v1/store/demo/config

Expected: { "success": true, "config": { "primaryColor": "#534AB7", ... }, "storeType": "electronics" }

→ _id ta note koro. Eta tomar storeId.

## Step 4 — Register Customer

POST http://localhost:5000/api/v1/auth/register

Body: { "name": "Test User", "email": "test@test.com", "password": "test1234" }

Expected: { "success": true, "token": "..." }

## Step 5 — Create Product (as storeAdmin)

POST http://localhost:5000/api/v1/products

Header: Authorization: Bearer <admin_token>

Header: x-store-id: <storeId_from_step_3>

Body (form-data):

name: "Samsung Galaxy A54"

price: 35000

category: "smartphone"

stock: 50

brand: "Samsung"

Expected: { "success": true, "product": { "_id": "...", "name": "Samsung Galaxy A54" } }

## Step 6 — Get Products

GET http://localhost:5000/api/v1/products?storeId=<storeId>

Expected: { "success": true, "products": [...], "count": 1 }

## Step 7 — Add to Cart

POST http://localhost:5000/api/v1/cart

Header: Authorization: Bearer <customer_token>

Header: x-store-id: <storeId>

Body: { "productId": "<product_id>", "quantity": 2 }

Expected: { "success": true, "cart": { "items": [...] } }

## Step 8 — Place COD Order

POST http://localhost:5000/api/v1/orders

Header: Authorization: Bearer <customer_token>

Body: {

"storeId": "<storeId>",

"items": [{ "product": "<product_id>", "quantity": 1 }],

"paymentMethod": "cod",

"shippingAddress": {

"fullName": "Test User", "phone": "01700000000",

"address": "123 Mirpur", "city": "Dhaka", "district": "Dhaka"

}

}

Expected: { "success": true, "order": { "orderNumber": "ORD-...", "orderStatus": "pending" } }

## Step 9 — Backend Complete!

Shob step successful hole backend 100% ready. Ekhon frontend implementation shuru korte paro.

# 5. Frontend Implementation — File by File

Ei exact order e implement koro. Ekta complete na kore porer ta shuru koro na.

## 5.1 Global Styles

### File: client/src/styles/index.css

Ei file e ki thakbe:

- @tailwind base/components/utilities

- :root — --primary, --secondary, --font CSS variables

- [data-store] selector — store type specific overrides

- .btn-primary, .btn-secondary, .card utility classes

- Skeleton shimmer animation @keyframes

- Scrollbar styling, mobile bottom nav spacing (pb-16)

## 5.2 Core Components

### File: client/src/components/common/Navbar.jsx

Ki implement hobe:

- Store logo (from Redux storeSlice)

- Live search bar — useDebounce hook use koro, /products/search call koro

- Cart icon with badge (from Redux cartSlice item count)

- Avatar dropdown — profile/orders/logout

- Mobile: bottom tab bar — Home/Shop/Cart/Account 4 tabs

### File: client/src/components/common/ProductCard.jsx

Ki implement hobe:

- 1:1 image crop

- Flash sale countdown badge (useCountdown hook)

- Wishlist heart toggle (POST /users/wishlist)

- Hover: Add to Cart button slide-up

- Price + comparePrice (strikethrough)

- storeType prop → show spec badges (electronics) OR color swatches (clothing)

### File: client/src/components/common/SkeletonCard.jsx

Shimmer loading placeholder — card shape, same size as ProductCard

### File: client/src/components/common/Toast.jsx

Global notification system — success/error/info. Redux toast state theke read kore.

## 5.3 Auth Pages

### File: client/src/pages/Auth/LoginPage.jsx

- Email + password form

- dispatch(login({email, password})) from authSlice

- On success → navigate to / or previous page

- Link to /register + /forgot-password

### File: client/src/pages/Auth/RegisterPage.jsx

- Name + email + password form

- dispatch(register({name, email, password}))

- ?ref= query param → referral code support

### File: client/src/pages/Auth/ForgotPasswordPage.jsx

- Step 1: email input → POST /auth/forgot-password

- Step 2: OTP input (6 digit)

- Step 3: new password → POST /auth/reset-password

### File: client/src/pages/Auth/ResetPasswordPage.jsx

- Single page, same 3-step flow or link from email

## 5.4 Customer Pages

### File: client/src/pages/Customer/HomePage.jsx

- storeType er upor depend kore hero section change hoy

- Electronics: Brand filter row + spec badges

- Clothing: Full-screen lookbook hero

- Grocery: Delivery slot + category grid

- Featured products section — GET /products?isFeatured=true&storeId=

- Flash sale section — GET /products?flashSale=true&storeId=

### File: client/src/pages/Customer/ShopPage.jsx

- Left sidebar: price range slider, category filter, brand filter, rating, stock toggle

- Dynamic filters from storeType (e.g. size/color for clothing)

- Right: product grid, sort dropdown, pagination

- All filters as URL params (shareable links)

### File: client/src/pages/Customer/ProductDetailPage.jsx

- Image gallery with thumbnail strip

- Title, price, comparePrice, brand, stock status

- Variant selector (size/color/storage)

- Dynamic fields tab (specs for electronics, ingredients for beauty)

- Reviews tab — GET /reviews/product/:id

- Related products — GET /products?category=&storeId=

- Add to Cart → POST /cart

### File: client/src/pages/Customer/CartPage.jsx

- Item list with quantity +/- controls

- PUT /cart/:itemId for quantity change

- DELETE /cart/:itemId for removal

- Coupon input — POST /orders/validate-coupon

- Order summary: subtotal, discount, shipping, total

- Proceed to Checkout button

### File: client/src/pages/Customer/CheckoutPage.jsx

4-step flow, each step separate view:

- Step 1 — Shipping: fullName, phone, address, city, district, postalCode

- Step 2 — Method: COD or SSLCommerz (card)

- Step 3 — Review: order summary confirm

- Step 4 — POST /orders → redirect to /order-success or payment URL

### File: client/src/pages/Customer/OrderHistoryPage.jsx

- GET /orders/myorders → list with status badge + date

### File: client/src/pages/Customer/OrderDetailPage.jsx

- GET /orders/:id → full detail + status timeline

- Cancel button if status = pending/processing

### File: client/src/pages/Customer/WishlistPage.jsx

- GET /users/wishlist → grid of products

- Remove toggle same as ProductCard heart

### File: client/src/pages/Customer/ProfilePage.jsx

- PUT /users/profile for name/phone

- PUT /users/password for password change

- GET /users/loyalty → points display

- GET /users/referrals → referral link share

### File: client/src/pages/Customer/ComparisonPage.jsx

- Redux compare state theke max 3 products

- Side-by-side attribute table, best value highlight green

### File: client/src/pages/Customer/OrderSuccessPage.jsx

- Success message + order number + go to orders link

### File: client/src/pages/Customer/OrderFailurePage.jsx

- Failed message + retry button

## 5.5 Store Layouts

### Folder: client/src/layouts/storeLayouts/

storeSlice theke storeType read koro, tarpor ei layout gulo conditionally render hoy App.jsx er StorefrontLayout wrapper e:

| File | Store Type | Key Visual Style |
| --- | --- | --- |
| ElectronicsLayout.jsx | electronics | Dark tech hero, brand filter row, spec badges, StarTech feel |
| ClothingLayout.jsx | clothing | Full-width lookbook hero, color swatches, editorial typography |
| BeautyLayout.jsx | beauty | Soft pastel hero, ingredient cards, routine builder section |
| GroceryLayout.jsx | grocery | Delivery slot banner, category quick-access grid, freshness badges |
| DigitalLayout.jsx | digital | Minimal, instant download preview, license info prominent |
| MultiLayout.jsx | multi | Sidebar category tree, Amazon/Daraz style mega nav |

index.js file e storeType → component map export koro:

export const LAYOUT_MAP = {

electronics: ElectronicsLayout,

clothing: ClothingLayout,

beauty: BeautyLayout,

grocery: GroceryLayout,

digital: DigitalLayout,

multi: MultiLayout,

};

## 5.6 Admin Pages

### File: client/src/components/admin/AdminLayout.jsx

- Sidebar: Dashboard/Products/Orders/Users/Store Config/Coupons/Reviews nav

- <Outlet /> for nested routes

- Top bar with store name + logout

### File: client/src/pages/Admin/DashboardPage.jsx

- GET /store/analytics?period=30d → metric cards

- Recharts LineChart — revenue over time

- Recharts DonutChart — order status breakdown

- Low stock products list

### File: client/src/pages/Admin/ProductsPage.jsx

- GET /products?storeId= → table with image, name, price, stock, status

- Edit button → /admin/products/:id/edit

- Delete button → DELETE /products/:id (confirm modal)

- Add Product button → /admin/products/new

### File: client/src/pages/Admin/ProductFormPage.jsx

- Create + Edit both — same form, check :id param

- Dynamic fields section based on store.storeType

- Image upload (multipart) → POST /products or PUT /products/:id

- Flash sale toggle with datetime pickers

- AI generate button → POST /products/generate-description

### File: client/src/pages/Admin/OrdersPage.jsx

- GET /orders → table with orderNumber, customer, total, status

- Status update dropdown → PUT /orders/:id/status

### File: client/src/pages/Admin/StoreConfigPage.jsx

- Color picker for primaryColor, secondaryColor

- Logo upload → Cloudinary via PUT /store/config

- Font family selector

- Live preview panel — CSS variables update in real time

### File: client/src/pages/Admin/CouponsPage.jsx

- GET /store/coupons → list

- Create form → POST /store/coupons

- Delete → DELETE /store/coupons/:id

### File: client/src/pages/Admin/ReviewsPage.jsx

- Pending reviews list → PUT /reviews/:id/approve or /reject

### File: client/src/pages/Admin/UsersPage.jsx

- superAdmin only — GET /users → table

- Ban button → PUT /users/:id/ban

### File: client/src/pages/Admin/PaymentConfigPage.jsx

- PUT /store/:id/payment → { provider, storeId, storePassword, isLive }

- Test connection button

# 6. Exact Implementation Order (Follow This Strictly)

| # | Task | File(s) | Blocks Next? |
| --- | --- | --- | --- |
| 1 | Delete duplicate *Routes.js files | server/routes/*Routes.js (7 files) | YES |
| 2 | Fill .env with real credentials | server/.env | YES |
| 3 | Run seed script | npm run seed | YES |
| 4 | Test health + login via Postman | http://localhost:5000 | YES |
| 5 | Test all 9 Postman steps (Section 4) | All endpoints | YES |
| 6 | CSS global styles + theme engine | client/src/styles/index.css | YES |
| 7 | Navbar component | components/common/Navbar.jsx | YES |
| 8 | ProductCard + SkeletonCard + Toast | components/common/ | YES |
| 9 | Auth pages (Login, Register, Forgot, Reset) | pages/Auth/ | YES |
| 10 | HomePage | pages/Customer/HomePage.jsx | NO |
| 11 | ShopPage | pages/Customer/ShopPage.jsx | NO |
| 12 | ProductDetailPage | pages/Customer/ProductDetailPage.jsx | NO |
| 13 | CartPage | pages/Customer/CartPage.jsx | YES |
| 14 | CheckoutPage | pages/Customer/CheckoutPage.jsx | YES |
| 15 | Order pages (History, Detail, Success, Failure) | pages/Customer/ | NO |
| 16 | Wishlist + Profile + Comparison pages | pages/Customer/ | NO |
| 17 | ElectronicsLayout (first store type) | layouts/storeLayouts/ | NO |
| 18 | Other 5 store layouts | layouts/storeLayouts/ | NO |
| 19 | AdminLayout sidebar | components/admin/AdminLayout.jsx | YES |
| 20 | DashboardPage | pages/Admin/DashboardPage.jsx | NO |
| 21 | ProductsPage + ProductFormPage | pages/Admin/ | NO |
| 22 | OrdersPage | pages/Admin/OrdersPage.jsx | NO |
| 23 | StoreConfigPage (live theme preview) | pages/Admin/StoreConfigPage.jsx | NO |
| 24 | CouponsPage + ReviewsPage + UsersPage | pages/Admin/ | NO |
| 25 | PaymentConfigPage | pages/Admin/PaymentConfigPage.jsx | NO |

HOW TO USE THIS DOC WITH CLAUDE: Tumi Claude k bolbe: "Ekhon #6 — Navbar component implement koro" Claude full code diye dibe for that exact file. Tumi copy paste korbe, browser e test korbe, tarpor next number e ashbe. "Blocks Next? = YES" mane oi ta complete na hole porer ta kora jabe na.

# 7. Redux Slices — API Action Reference

Ei slices already done. Frontend pages e dispatch korte hobe. Reference:

## 7.1 authSlice.js actions

| Action | API Call | Use In |
| --- | --- | --- |
| login(credentials) | POST /auth/login | LoginPage |
| register(userData) | POST /auth/register | RegisterPage |
| logout() | GET /auth/logout | Navbar |
| getMe() | GET /auth/me | App.jsx (on load) |
| forgotPassword(email) | POST /auth/forgot-password | ForgotPasswordPage |
| resetPassword(data) | POST /auth/reset-password | ResetPasswordPage |

## 7.2 cartSlice.js actions

| Action | API Call | Use In |
| --- | --- | --- |
| fetchCart(storeId) | GET /cart (x-store-id header) | App.jsx on load |
| addToCart({productId, quantity}) | POST /cart | ProductCard, ProductDetailPage |
| updateCartItem({itemId, quantity}) | PUT /cart/:itemId | CartPage |
| removeCartItem(itemId) | DELETE /cart/:itemId | CartPage |

## 7.3 storeSlice.js actions

| Action | API Call | Use In |
| --- | --- | --- |
| fetchStoreConfig(slug) | GET /store/:slug/config | App.jsx (on load) |
| updateStoreConfig(config) | PUT /store/config | StoreConfigPage |

# 8. Quick Reference Cheatsheet

## Axios request patterns

// Public request:

const res = await axiosInstance.get("/products?storeId=" + storeId)

// Authenticated request (token auto-attached by axiosInstance):

const res = await axiosInstance.post("/cart", { productId, quantity })

// With store-id header:

const res = await axiosInstance.get("/cart", {

headers: { "x-store-id": storeId }

})

// Multipart (file upload):

const formData = new FormData()

formData.append("images", file)

formData.append("name", productName)

const res = await axiosInstance.post("/products", formData)

## Store type → dynamic fields mapping

| storeType | Extra Fields to Show in ProductForm |
| --- | --- |
| electronics | Brand, RAM, Storage, Processor, Battery (mAh), Warranty, Model |
| clothing | Material, Sizes (multi-select), Colors (multi-select), Gender, Season |
| beauty | Ingredients (tags), Skin Type, Volume (ml), Certifications |
| grocery | Weight, Unit (kg/g/L), Expiry Date, Origin Country |
| digital | File Format, File Size, License Type, Download Limit, Download URL |

## Environment variables needed in client/

client/.env:

VITE_API_URL=http://localhost:5000/api/v1

VITE_STORE_SLUG=demo

axiosInstance.js e baseURL = import.meta.env.VITE_API_URL use koro.

## Key npm packages for frontend

| Package | Use For |
| --- | --- |
| react-router-dom | Already installed — routing |
| @reduxjs/toolkit + react-redux | Already installed — state |
| axios | Already installed — API calls |
| recharts | Admin dashboard charts (install if not there) |
| react-hot-toast | Toast notifications (optional alternative) |
| react-hook-form | Form management (optional but recommended) |
| date-fns | Date formatting for orders/flash sale |

WORKFLOW SUMMARY: 1. Fix duplicates → 2. .env → 3. Seed → 4-5. Test backend (Section 3 & 4) → 6-25. Frontend (Section 5 & 6) Backend is 100% complete. All endpoints work. Frontend is 0% implemented. Start from Step 6 in Section 6. Tell Claude the step number. Get the code. Paste it.

ShopWave — Internal Build Doc  |  MD. Jannatul Nayeem